## Slide 1
SOUTH PACIFIC LAUNDRY | EXECUTIVE STRATEGIC REVIEW
ProcureFlow: Operational Achievements, Governance & Strategic Forward Pipeline
Horizon 1 (Achievements in Last 3 Months) • Horizon 2 (Current Elevation) • Horizon 3 (Next 2 Months Pipeline)
EXECUTIVE COMMITTEE & WORKSHOP ALIGNMENT:
Ebrahim Mokhtari (Chief Operating Officer) | Ashish Chhabra (Procurement Lead) | Aaron Bell (Tech Lead) Executive Leadership Workshop: Thursday, September 3, 2026 @ 10:00 AM

## Slide 2
STRATEGIC TRANSFORMATION
Strategic Mindset: The Three-Horizon Transformation Model
HORIZON 1: LAST 3 MONTHS
Completed Achievements
• Collaborative Triad Overhaul: Aaron Bell, Ashish Chhabra & Kiran unified national SKU master data.
• Supplier Linkage Surge: Compliance surged from ~50% in Feb-Apr to ~95%-100% currently.
• Procurement Email Engine: Automated background ingestion of supplier stock and catalog updates.
• 11 Operating Facilities Live: Active daily purchasing across 8 primary regional hubs plus satellite plants.
HORIZON 2: CURRENT ELEVATION
Closed-Loop Governance
• Point-of-Entry Governance: Modulo packaging rules & 1-click smart rounding (e.g. 5,000 -> 5,040).
• Contract Price Master Parity: Zero-price block & contracted rates auto-population.
• Mandatory Concur PR Link: Enforces 100% ERP mirroring before an order can be closed.
• Executive EOM Reconciliation: Real-time 2D Pivot Table & FY27 Budget ($14.521M) burn rate tracking.
HORIZON 3: NEXT 2 MONTHS
Strategic Forward Pipeline
• Adelaide Rollout Blueprint: 4-phase structured expansion template for site onboarding.
• Live SOH 2-Month Testing Pipeline: Parallel validation before retiring manual weekly emails.
• Mandatory Training Governance: User video completion sign-off before purchasing activation.
• Short Supply Logic Migration: Native parity with legacy BI/Power Apps workflow.

## Slide 3
OPERATIONAL TRACK RECORD
Horizon 1: Completed Achievements in the Last Three Months
01 | COLLABORATIVE TRIAD MASTER SKU MANAGEMENT
Joint delivery by Aaron Bell, Ashish Chhabra, and Kiran systematically standardized all SPL item master data, replacing disparate branch naming with a single national catalog.
02 | AUTOMATED PROCUREMENT EMAIL INGESTION
Engineered automated email ingestion directly reading vendor inventory feeds and catalog updates from procurement@splservices.com.au, eliminating hours of manual data entry.
03 | NATIONAL SCALE ACROSS 11 FACILITIES
ProcureFlow actively manages daily purchasing across 11 operating facilities (8 regional hubs: Melbourne, Sydney, Brisbane, Perth, Adelaide, Cairns, Mackay, Albury + satellite depots).
04 | DIGITAL GOODS RECEIPTING (GR) & DOCKET CAPTURE
Warehouse receiving teams capture delivery dockets, quantities received, and signatures digitally on floor tablets, providing the factual bedrock for automated 3-way invoice matching.

## Slide 4
DATA PARITY PROGRESS
Measurable Impact: Supplier Linkage Compliance Surges to 95%–100%
BEFORE LAUNCH (FEB – APR 2026)
~50% Compliance Baseline
• Unmapped Catalog SKUs: Half of all ordered items lacked linkage to vendor codes.
• Pricing Discrepancies: Inconsistent rates keyed across different laundry branches.
• Manual Cross-Referencing: Procurement spent hours verifying supplier order lines.
• Frequent Order Rework: Inability to auto-verify catalog compliance before submission.
LAST THREE MONTHS (MAY – AUG 2026)
~95% – 100% Compliance
✓ 100% Master SKU Linkage: Simba and Host items fully mapped to SPL internal codes.
✓ Standardized Pricing Master: Active contracted supplier catalog pricing auto-populates.
✓ Zero Description Ambiguity: Branches and vendors speak the exact same commercial language.
✓ Visual Proof of Progress: Clear evidence that ProcureFlow's foundation is delivering success.

## Slide 5
ZERO-DEFECT REQUISITIONING
Horizon 2: Point-of-Entry Packaging Governance
THE OPERATIONAL CHALLENGE
Arbitrary Requisition Quantities
• The Issue: Site staff enter arbitrary numbers (e.g. 5,000 units on a 240 carton size = 20.83 cartons, or 90 on a 100 pack). Suppliers cannot break cartons, forcing Ashish Chhabra to reject orders, email sites, and wait for re-raising.
• Business Impact: Operational delays in linen delivery, unnecessary email loops, and administrative rework for procurement.
THE ENGINEERED SOLUTION & WHY IT WORKS
Live Packaging Modulo & 1-Click Rounding
✓ The Solution: Live modulo check (quantityOrdered % cartonQty === 0). Hard blocks submission and provides a 1-click 'Round to X units' button (e.g. rounds 5,000 to 5,040 units / 21 cartons).
✓ Why This is the Solution: Stops errors before submission rather than catching them days later during approval review.
✓ Frictionless UX: The 1-click rounder solves the packaging math instantly for the user.
✓ Zero Procurement Rework: Ashish no longer acts as a manual carton calculator, eliminating supplier order rejections.

## Slide 6
FINANCIAL INTEGRITY
Horizon 2: Contract Price Master & Zero Invoice Variances
THE OPERATIONAL CHALLENGE
Manual Price Entry Typos
• The Issue: Requesters had free-text price editing access. A single keystroke typo (e.g. keying 61¢ instead of contracted 51¢ for face washers) propagated downstream to the vendor and Concur.
• Business Impact: When the supplier invoiced at the true contracted rate (51¢), automated 3-way matching in finance failed due to a price variance, freezing the invoice and delaying payment.
THE ENGINEERED SOLUTION & WHY IT WORKS
Contract Price Master Validation
✓ The Solution: Leverages the 100% item mapping milestone. Active contracted supplier catalog rates auto-populate lines; $0.00 prices and unapproved price overrides are strictly blocked.
✓ Why This is the Solution: Ensuring PO prices match supplier contracts guarantees clean 3-way matching in finance upon invoice receipt.
✓ Protects Commercial Margin: Prevents accidental over-payment or unauthorized supplier price creep.
✓ Zero Downstream Holds: Invoices pass through finance without manual investigation emails.

## Slide 7
ERP INTEGRATION
Horizon 2: Mandatory Concur PR # Enforcement & Task Visibility
THE OPERATIONAL CHALLENGE
Missing Concur PR Numbers
• The Issue: Staff received physical deliveries on site and completed orders in ProcureFlow without ever returning to log the SAP Concur Purchase Request number (PR #) or PO #.
• Business Impact: Created orphaned records where Concur spend could not be matched against ProcureFlow physical receipts, breaking cross-system audit trails.
THE ENGINEERED SOLUTION & WHY IT WORKS
Mandatory Concur Block & Homepage Center
✓ The Solution: Hard block on order closure without Concur reference, plus Homepage Action Required center showing pending Concur links on login.
✓ Why This is the Solution: Placing the block at the final step of order completion guarantees users capture the Concur reference before the transaction finalizes.
✓ 100% ERP Mirroring: Every completed order in ProcureFlow has a direct audit mirror in SAP Concur.
✓ Instant Task Access: Homepage banner provides 1-click navigation directly to pending orders.

## Slide 8
EXECUTIVE FINANCIAL INTELLIGENCE
Horizon 2: Native EOM Spend & Budget Reconciliation Engine
FY27 TOTAL BUDGET
$14.521M
Baseline Operating Budget
DEPLETION RUN RATE
$9.921M
$826.8k / Month Target
NEW BUSINESS POOL
$2.300M
$191.7k / Month Allocation
LINEN HUB DEDICATED
$2.300M
Real-Time Decrement Pool
Why This is the Solution for Executive Leadership:
• Automates 3 Days of Work: Natively replicates Ashish's Concur EOM Pivot (Branch × Sector × Reason) excluding GST (Total / 1.1) in seconds.
• 100% Precision Verified: Regex classifier achieves verified 100.0% accuracy matching Ashish's historical dataset (52/52 records reconciled).
• Branch Variance Tracking: Tracks monthly actuals and YTD spend vs baseline budgets across all 8 branches (Melbourne $2.65M, Sydney $2.78M, Adelaide $920k, Brisbane $1.03M, Cairns $706k, Mackay $349k, Perth $996k, Albury $481k).
• Dedicated Linen Hub Pool: Maintains continuous decrement balance tracking against the dedicated $2.30M injection reserve.
• Strategic Subcontracts: Real-time visibility into HealthShare Victoria (HSV) and Ramsay Health Care (RHC) spend.
• 1-Click Concur Export: Generates formatted leadership-ready Excel CSV reconciliation files at a single click.

## Slide 9
FUTURE SCALING ROADMAP
Horizon 3: Strategic Forward Pipeline (Next 2 Months)
INVENTORY & GOVERNANCE PIPELINE
Live SOH & Training Governance
✓ 2-Month Live SOH Testing: Ashish Chhabra and Aaron Bell run parallel comparisons of live inventory feeds in ProcureFlow vs manual Excel reports across Sept-Oct 2026.
✓ Retirement of Manual Emails: Once 100% parity is verified across 2 billing cycles, plant managers will rely exclusively on ProcureFlow, retiring weekly Excel emailing.
✓ Mandatory Training Video: Site staff must complete the interactive video training module and digitally confirm sign-off before purchasing access is enabled.
✓ Audit Compliance: Creates an audited record proving staff understand packaging rules, price validation, and Concur PR # attachment.
SYSTEM MIGRATION & ESCALATIONS
Short Supply & Omnichannel Reach
✓ Short Supply Logic Migration: Migrate the legacy Short Supply BI / Power Apps workflow natively into ProcureFlow with validated mathematical parity.
✓ Demand vs Availability: Calculates net availability by comparing supplier inventory against committed branch linen demand.
✓ 100% GR Closure Nudges: Automated daily reminders to complete delivered orders; prompts variance resolution with Ashish if quantities differ.
✓ Overdue Delivery Escalation: Tiered alerts (>14d to user, >21d copying line managers e.g. David, Ashish, Ebrahim).
✓ Teams Adaptive Cards (v1.4): Direct 1-click approvals sent to Microsoft Teams and Outlook.

## Slide 10
SITE EXPANSION FRAMEWORK
Adelaide Rollout Blueprint: Scalable 4-Phase Implementation Template
PHASE 1 (WEEK 1)
Master Setup & Accounts
• Configure delivery addresses & vendor accounts for Adelaide.
• Adelaide catalog SKU filtering & pricing schedules.
• Provision user accounts (Site Manager, Requesters, Receivers).
PHASE 2 (WEEK 2)
Governance & Video Training
• Distribute standardized ProcureFlow training video to Adelaide staff.
• Enforce mandatory user sign-off tracking before activating ordering access.
• Hands-on walkthrough with Adelaide site operations.
PHASE 3 (WEEKS 3–4)
Shadow Requisitions & DOA
• 2-week parallel ordering period to validate local site behavior.
• Verify carton multiple adherence and price validation rules.
• Calibrate DOA approval thresholds with Ashish Chhabra.
PHASE 4 (WEEK 5)
Full Production Cutover
• 100% cutover of Adelaide linen purchasing into ProcureFlow.
• Mandatory Concur PR # linkage enforced on all receipts.
• Complete retirement of manual email/paper ordering channels.